**DEFINITIONS**

*Appendix B: Quick Reference Table*

| Column Heading | Definition | Comments |
| --- | --- | --- |
| *Location* | Baseline reference | General location of utility presence |
| *Potential Conflict* | Potential conflict based on FEIS alternate | FEIS alternate used to identified conflicts for the purpose of this report |
| *MSA Impact Probability* | Modified Selected Alternative | Level of probability of conflicts based on MSA |
| *In-Contract* | Relocation work included and performed by DBT | See RFP for details |
| *Prior Rights* | Utilities who qualify for reimbursement due to prior rights | Utilities will have to provide documentation demonstrating that they have prior rights to SCDOT |
| *Utility Bill* | Utilities who qualify for reimbursement due Utility Relocation Act | Only water and sewer will qualify based on criteria set in bill. This does NOT include items that qualify as prior rights. |
| *Timeframes* | Time in months | Timeframes to perform items listed under this section for potential utility conflicts identified. These are not guaranteed but are representative of “typical” industry practice. |
| Permits | Environmental, wetland, RR, encroachment, DHEC, land disturbance outside of MSA limits | Any permit that could be associated with utility relocation |
| Design | Design of relocation | Design full construction plans |
| Procurement/ Easement Acquisition | Procurement of services and easement acquisitions outside of MSA ROW | Procurement of designer, contractors to perform utility relocations; If utilities must relocate outside MSA ROW, then time for them to acquire necessary easements using their resources. |
| Construction | Construction for utility relocation | Actual relocation of utility conflict |
| *Clearances* | Physical separation from existing/ proposed utilities to items listed in this section | Clearances desired/ required from items listed under this section for existing and/or proposed utilities. These are not guaranteed but are representative of “typical” industry standards. |
| Structures | Bridge foundations, walls (retaining/ noise), footings. | Separation from infrastructure components |
| Max Fill Limit | Allowable fill limits over existing/ proposed utilities | Some owners do not want to be under large amounts of fill due to maintenance. |
| Storm Drainage | Closed drainage system to include pipes, inlets, CB, culverts | Separation from drainage components |
| Other Utility Owners | All utilities other than your own | Desired separation for future maintenance with other utility owners |
| Construction Equipment | Cranes, excavators, augers, etc. | Separation from construction equipment to construct roadway, utility, bridge, etc. |

|  |  |  |
| --- | --- | --- |
| Column Heading | Definition | Comments |
| *Construction* | Construction related items for utility relocations | Construction related items in order to perform utility relocations |
| Seasonal Restrictions | Time when utilities cannot perform relocations | Utility owners could have seasons when utilities cannot perform cutovers due to high demand |
| Inside/ Outside ROW | Utility relocations occurring in or out of MSA ROW | Utilities may to perform work off SCDOT ROW for service connections or tie back to an existing facility outside the defined project limits |
| Items Required to Relocate | Construction, moving or removal items, ROW, etc. | These are items required to be performed or secured to begin relocation efforts. Most of these are DBT dependent. |
|  |  |  |