The USACE 404 Individual Permit conditions will be updated upon permit approval.

| Permit & No. | Permit Conditions | SCDOT Responsibility | Contractor Responsibility |
| --- | --- | --- | --- |
| BCM-1 | The permittee is required to keep adjacent critical areas free of construction materials, litter, debris, chemical contaminants, etc. |  | The CONTRACTOR shall comply with this commitment. |
| BCM-2 | Any disturbed critical area adjacent to the construction site must be restored to original contours and conditions upon completion. |  | The CONTRACTOR shall comply with this commitment. |
| BCM-3 | Only clean, earthen materials free of all potential sources of pollution may be used as fill in the aquatic impact area. |  | The CONTRACTOR shall comply with this commitment. |
| BCM-4 | The project must be in compliance with any applicable floodplain, stormwater, land disturbance, shoreline management guidance or riparian buffer ordinances. |  | The CONTRACTOR shall comply with this commitment. |
| BCM-5 | An as-built survey of the structure(s) must be submitted to the Department [SCDES BCM] within 90 days from completion of construction. The survey must be performed by a registered land surveyor, must show all components of the structure(s), and must list the starting and ending coordinates of the structure(s) in the SC State Plane Coordinate System, which can be obtained by survey-grade Global Positioning System equipment. |  | The CONTRACTOR shall comply with this commitment. This as-built shall be for the structures in/or adjacent to areas where critical area impacts are depicted and authorized. |
| BCM-6 | The applicant must implement BMPs that will minimize erosion and migration of sediments on and off the project site during and after construction. These practices should include the use of appropriate grading and sloping techniques, mulches, hay bales, silt fences, or other devices capable of preventing erosion, migration of sediments, and bank failure. All disturbed land surfaces and sloped areas affected by the project must be stabilized. |  | The CONTRACTOR shall comply with this commitment. |
| BCM-7 | All efforts must be made to protect existing native riparian vegetation in and along shoreline areas. |  | The CONTRACTOR shall comply with this commitment. |
| BCM-8 | Where plantings are prescribed, the applicant shall use native plantings appropriate for the ecoregion and should exclude plant species found on the exotic pest plant council list: https://seeppc.org/southcarolina/SCEPPC_LIST2014finalOct.pdf. |  | The CONTRACTOR shall comply with this commitment. |
| BCM-9 | Once the project is initiated, it must be carried to completion in an expeditious manner, to the greatest extent practicable, to minimize the period of disturbance to the environment. |  | The CONTRACTOR shall comply with this commitment. |
| BCM-10 | Mitigation for 0.33 acres of impacts to marsh/tidal critical areas, will be provided through the purchase of 4.46 mitigation credits from an approved mitigation bank. The proof of purchase of the 4.46 tidal wetland mitigation credits must be submitted to the Department prior to beginning work on the project. | The SCDOT will comply with this commitment. | The CONTRACTOR shall be responsible for completing any necessary permit modifications based on their final design. The CONTRACTOR will also be responsible for securing any additional credits from a USACE approved Mitigation Bank. The CONTRACTOR shall submit draft permit modifications to the SCDOT Environmental Services Office (ESO) for coordination with USACE and BCM. The CONTRACTOR shall make any necessary edits to the permit modification as needed by the SCDOT, USACE, or BCM. The CONTRACTOR shall submit proof of purchase of mitigation credits as required. |
| BCM-11 | In the event that any historic or cultural resources and/or archaeological materials are found during the course of work, the applicant must notify the State Historic Preservation Office and the South Carolina Institute of Archaeology and Anthropology. Historic or cultural resources consist of those sites listed in the National Register of Historic Places and those sites that are eligible for the National Register. Archaeological materials consist of any items, fifty years old or older, which were made or used by man. These items include, but are not limited to, stone projectile points (arrowheads), ceramic sherds, bricks, worked wood, bone and stone, metal and glass objects, and human skeletal materials. |  | The CONTRACTOR shall comply with this commitment. |
| BCM-12 | The applicant has agreed to a monitoring plan during construction for cultural resources identified as being adjacent to the project. See additional coordination letter on September 23, 2025 from SCDAH, SHPO Project Number 22-EJ0143, SCDOT Project No. P04131. |  | The CONTRACTOR shall comply with this commitment. The CONTRACTOR shall ensure appropriate staff are present to comply with the monitoring requirements. |
| BCM-13 | The applicant has agreed to the boundaries of 38CH0319 and a 25' buffer must be marked on all construction documents and noted as "Historic Cemetery" and reference SC Code of Laws 16-17-600. The applicant should avoid any ground disturbance or temporary use of the cemetery and buffer area for staging equipment or materials {Per SCDAH, SHPO Project Number 22-EJ0143, SCOOT Project No. P041314). |  | The CONTRACTOR shall comply with this commitment. |
| BCM-14 | The project must be consistent with State Stormwater Permitting requirements during and post construction for protection of water quality. |  | The CONTRACTOR shall comply with this commitment. |
| BCM-15 | All construction BMPs must be installed, inspected and maintained to hold sediment onsite and to protect any adjacent or downstream critical area, wetlands and waters through the life of the project. Upon completion of construction activities, all disturbed (including undeveloped) areas, including those impacted for access, must be immediately stabilized. |  | The CONTRACTOR shall comply with this commitment. |
| BCM-16 | The applicant agrees to coordinate with SCDNR if state protected species are encountered during construction. |  | The CONTRACTOR shall comply with this commitment. |
| BCM-17 | The applicant agrees to implement the following Best Management Practices be incorporated into the design of all bridges: a. All necessary measures will be taken to prevent oil, tar, trash, debris, and other pollutants from entering the adjacent waterway and/or wetland b. Bridge decks will be designed to keep runoff velocities low and control pollutant loadings c. The use of scuppers on bridges will be minimized and all deck drainage will be conveyed to land for treatment in detention ponds and infiltration systems to mitigate pollution loads d. Conveyance systems will be designed to withstand the velocities of projected peak discharge |  | The CONTRACTOR shall comply with this commitment. |
| BCM-18 | The applicant agrees to limit the removal of vegetation to what is necessary for the construction of the proposed improvements. |  | The CONTRACTOR shall comply with this commitment. |
| BCM-19 | Prior to land disturbance and impacts to jurisdictional wetlands of 4.9 8.246 acres {3.53 acres of freshwater wetlands, and 1.37 4.716 acres of protected freshwater wetlands {Under SAC-26-1992- 762)), applicant must fully comply with all general, special and regional terms and conditions of the US Army Corps of Engineers Permit {SAC-2022-01082 and SAC-26-1992-762) as well as SCDES requirements for Water Quality and Coastal Zone Certifications. | SCDOT will comply with this commitment. | The CONTRACTOR shall comply with this commitment. |
| BCM-20 | Mitigation for the impacts to 4.9 3.53 acres of wetlands will be provided through the purchase of 38.83 freshwater wetland credits and an additional 230 114 freshwater wetland credits for impacts to protected wetlands under previous Permit SAC-26-1992-762. The proof of purchase of the 38.83 freshwater wetland credits and 230 114 freshwater wetland credits {to compensate for the removal of protective covenants on 9.553 4.716 acres of freshwater wetlands) must be submitted to the Department prior to beginning work on the project. | The SCDOT will comply with this commitment. |  |
| BCM-21 | If the activity authorized herein is not constructed or completed within five years of the date of issuance, this permit shall automatically expire. A request, in writing, for an extension of time shall be made not less than thirty days prior to the expiration date. | SCDOT will comply with this commitment. | The CONTRACTOR shall comply with this commitment. The CONTRACTOR shall notify prepare the necessary extension documentation and notify the ESO 120 days prior to the permit expiration date of the need for a permit extension. The CONTRACTOR shall coordinate with the ESO to obtain the permit extension. |
| BCM-22 | All authorized work shall be conducted in a manner that minimizes any adverse impact on fish, wildlife and water quality. |  | The CONTRACTOR shall comply with this commitment. |
| BCM-23 | The permit construction placard or a copy of the placard shall be posted in a conspicuous place at the project site during the entire period of work. |  | The CONTRACTOR shall comply with this commitment. The CONTRACTOR shall coordinate with the SCDOT ESO to request the placard. |
|  | INTENTIONALLY BLANK |  |  |
| USACE-a. | The permittee agrees to provide all contractors associated with construction of the authorized activity a copy of the permit, drawings and subsequent modifications. A copy of the permit and all subsequent modifications must be available at the construction site at all times. | SCDOT will comply with this commitment. | The CONTRACTOR shall comply with this commitment. |
| USACE-b. | The permittee agrees to provide all contractors associated with construction of the authorized activity a copy of the permit, drawings and subsequent modifications. A copy of the permit and all subsequent modifications must be available at the construction site at all time. The permittee shall submit a signed compliance certification to the Corps within 60 days following completion of the authorized work and any required mitigation. The certification would include: - A copy of this permit. - A statement that the authorized work was done in accordance with the Corps authorization, including any general or specific conditions. - A statement that any required mitigation was completed in accordance with the permit conditions. - The signature of the permittee certifying the completion of the work and mitigation. | SCDOT will comply with this commitment and provide the compliance certification to the USACE for project closeout. | The CONTRACTOR shall comply with this commitment in keeping accurate and required document copies onsite. |
| USACE- c. | That as compensatory mitigation for impacts to aquatic resources, the permittee agrees to purchase: - 38.83 non-tidal/freshwater wetland mitigation credits and an additional 114 freshwater wetland credits for impacts to protected wetlands (referenced in Special Condition c.) for a total of 152.83 freshwater wetland credits from the Palmetto Umbrella Mitigation Bank-Big Run Site. At least one half of the required credits [76.415] must be restoration/non-buffer enhancement credits. In addition, no more than one half of the required mitigation credits [76.415] may be preservation credits. - A total of 4.46 tidal/saltmarsh credits from the Point Farm Mitigation Bank. At least one half of the required credits [2.23] must be tidal/saltmarsh restoration credits. In addition, no more than one half of the required mitigation credits [2.23] may be tidal/saltmarsh preservation credits. | SCDOT will comply with this commitment. | The CONTRACTOR shall be responsible for completing any necessary permit modifications based on their final design. The CONTRACTOR will also be responsible for securing any additional credits from a USACE approved Mitigation Bank. The CONTRACTOR shall submit draft permit modifications to the SCDOT Environmental Services Office (ESO) for coordination with USACE and BCM. The CONTRACTOR shall make any necessary edits to the permit modification as needed by the SCDOT, USACE, or BCM. The CONTRACTOR shall submit proof of purchase of mitigation credits as required. |
| USACE- d. | To fulfill your responsibility to complete the required compensatory mitigation as set forth in Special Condition a., the permittee must submit evidence of the purchase or debit of the required mitigation credits to both the Corps of Engineers and SCDHES prior to commencement of the authorized work. | SCDOT will comply with this commitment. |  |
| USACE- e. | The permittee acknowledges that this DA permit authorizes impacts to waters of the United States that were previously protected by a Corps-approved Restrictive Covenant associated with SAC-26-1992-762. Prior to the commencement of authorized work, the permittee shall amend the Restrictive Covenants' protections over Tract A and Tract B, and associated wetland buffers to reflect an unencumbered area for the work authorized by this Permit and the associated Permitted Plans. | SCDOT will comply with this commitment. |  |
| USACE- f. | Prior to beginning the authorized work, the permittee must coordinate with the local NFIP flood plain manager and comply with FEMA requirements. A list of NFIP floodplain managers may be found at: https://www.dnr.sc.gov/water/flood/index.html. |  | The CONTRACTOR shall comply with this commitment. |
| USACE- g. | The permittee agrees to comply with all FEMA regulations and requirements. The permittee is advised that development activities in a Special Flood Hazard Area (i.e., 100-year floodplain), as designated in the Federal Emergency Management Agency's (FEMA) Flood Insurance Rate Map (FIRM), are subject to the floodplain management regulations of the National Flood Insurance Program [(NFIP)(44CFR)]. The NFIP prohibits any development with a designated floodway, including placement of fill, without a No Impact Certification from FEMA or the local NFIP representative. |  | The CONTRACTOR shall comply with this commitment. |
| USACE- h. | The permittee agrees that the drainage/conveyance system shall be designed by a licensed Professional Engineer (PE) and constructed by the permittee (or their designated assignee) to provide for the proper drainage of surface water of the drainage area of which it is a part, to permit the flow of natural or manmade watercourses, and to maintain positive drainage for adjacent properties. In addition, the drainage/conveyance system shall be sufficient to prevent any appreciable increase in water surface elevations or expansion/increases of the flood hazard area. |  | The CONTRACTOR shall comply with this commitment. |
| USACE- i. | The permittee incorporates environmental control and Best Management Practices. Prior to the initiation of any work authorized by this permit, the Permittee shall install erosion control measures around all work areas to prevent the displacement of fill material. Immediately after completion of the final grading of the land surface, all slopes, land surfaces, and filled areas adjacent to wetlands shall be stabilized to prevent erosion. The erosion control measures shall remain in place and be maintained until all authorized work has been completed and the site has been stabilized. |  | The CONTRACTOR shall comply with this commitment. |
| USACE- j. | The permittee shall use only clean fill material obtained from an upland source. |  | The CONTRACTOR shall comply with this commitment. |
| USACE- k. | The permittee agrees that any and all abandoned roadway and/or culvert materials to be removed in conjunction with this project would be disposed of in an appropriate upland location. |  | The CONTRACTOR shall comply with this commitment. |
| USACE- l. | Construction debris must be kept from entering the waterway and wetland(s) and must be removed immediately should any such debris enter the waterway or wetland(s). |  | The CONTRACTOR shall comply with this commitment. |
| USACE- m. | The mechanical equipment used to execute the work authorized herein must be operated in such a way as to minimize turbidity that could degrade water quality and adversely affect aquatic plant and animal life. |  | The CONTRACTOR shall comply with this commitment. |
| USACE- n. | Within 30 days from the date of completing the work authorized by this permit, the Permittee shall restore all temporary wetland impacts to pre-existing contours, elevations, vegetation, habitat type, and hydrology. |  | The CONTRACTOR shall comply with this commitment. |
| USACE- o. | The permittee agrees to perform and comply with the attached "Archaeological Monitoring Plan for 38CH2683". In addition to monitoring, the site boundaries will be marked on all construction plans and be further protected by the installation of an orange temporary barrier fence (TBF) along the site boundary. The TBF will include signage designating the site as an environmentally sensitive area. No ground disturbing activities may take place within the boundary of the site, and project equipment and personnel will be prohibited from entering the site boundary. |  | The CONTRACTOR shall comply with this commitment. The CONTRACTOR shall ensure appropriate staff are present to comply with the monitoring requirements. |
| USACE- p. | The permittee understands consultation pursuant to Section 7 of the Endangered Species Act of 1973, as amended was conducted using the U.S. Fish and Wildlife Service's (USFWS) Interim Consultation Framework Guidance for Northern Long-Eared Bat (Interim Guidance). Therefore, if this Interim Guidance is modified or revoked before certain activities, including but not limited to tree cutting, limbing, trimming, and/or topping activities associated with this Department of the Army permit have been completed, additional consultation with the USFWS may be required and this DA Authorization may be suspended until consultation with USFWS has concluded. | SCDOT will comply with this commitment. | The CONTRACTOR shall comply with this commitment. |
| USACE- q. | The project area is located within the range of one or more species proposed to be federally listed under the Endangered Species Act of 1973, as amended (ESA). The permittee understands and agrees that should any of these species be reclassified as threatened or endangered by the U.S. Fish and Wildlife Service (USFWS) prior to completion of the authorized work, additional consultation may be required. In order to evaluate and address potential adverse effects to federally listed species, additional information and modification to the special conditions of this Department of the Army permit may be required. | SCDOT will comply with this commitment. | The CONTRACTOR shall comply with this commitment. |
| USACE- r. | The overall width of a single or multi-barrel box culvert shall be approximately equal to, but not narrower than, the typical bankfull width of the stream channel. Additional pipes or culverts may be used to receive flows exceeding bankfull, but the inlet(s) shall be baffled to or sit at the stream's bankfull elevation. |  | The CONTRACTOR shall comply with this commitment. |
| USACE- s. | The overall width of a circular pipe/culvert shall be approximately equal to, but not narrower than, the typical bankfull width of the stream channel. Multiple circular pipes/culverts may not be used to accommodate flows at bankfull width except in scenarios where a culvert replacement would result in additional impacts to waters. Additional circular pipes/culverts may be used to receive flows exceeding bankfull but shall sit at the stream's bankfull elevation. |  | The CONTRACTOR shall comply with this commitment. |
| USACE- t. | The upstream and downstream invert of culverts (except bottomless or arch-span culverts) shall be buried/embedded to a depth of 20% of the culvert height to allow natural substrate to colonize the structure's bottom and encourage aquatic life movement. Additional culverts used to receive flows exceeding bankfull are not required to be embedded. |  | The CONTRACTOR shall comply with this commitment. |
| USACE- u. | The attached South Carolina Department of Environmental Services (SCDES) Coastal Zone Consistency Certification (CZM) (issued February 26, 2026) is part of this Department of the Army permit. Noncompliance with any limitations or requirements stated in the certification may be a basis for suspension, revocation, or modification of this permit. |  | The CONTRACTOR shall comply with this commitment. |